Your Events App

Development Handoff Summary

Comprehensive starting context for a new development session

June 9, 2026

# Project Overview

A multi-tenant event registration, ticketing, and check-in SaaS platform. Originally branded EventFlow, then AITS Events, now Your Events App.

- Production URL today: https://web-production-fd7f.up.railway.app (Railway-provided)

- Target domain: https://www.yourevents.app (DNS cutover pending)

- Brand display name: Your Events App

- Contact email: events@yourevents.app (Resend domain verification pending)

- Business model: sell single-tenant deployments to enterprise + run multi-tenant SaaS with Free / Single Event / Starter / Pro / Enterprise plans.

## Tech Stack

| Layer | Technology |
| --- | --- |
| Frontend / Backend | Next.js 14 (App Router), React 18, TypeScript, Tailwind CSS |
| Database | PostgreSQL via Prisma ORM (uses prisma db push at startup — no migration files) |
| Cache / rate-limit | Redis (ioredis) |
| Auth | JWT in HttpOnly cookies, bcrypt password hashing (cost 12) |
| Payments | Stripe (test sandbox acct_1TgM51GUh2HvGphW) |
| Email | Resend (sender: AITS-Events@automateditsolutions.net → events@yourevents.app) |
| Maps | Google Maps Embed API |
| Hosting | Railway, project EventReg (d8571273-0cb8-4295-93b0-feac115ae71c) |
| Repo | github.com/bigrag2k8/Eventregistration (main branch) |
| Backup | tag v1.0-single-tenant + branch legacy/v1 |

## Roles & Demo Accounts

ATTENDEE · VOLUNTEER · STAFF · ORGANIZER · ADMIN (org-scoped) · SUPERADMIN (platform-wide).

Demo accounts (all password password123):

- admin@example.com — SUPERADMIN

- organizer@example.com — ORGANIZER (Acme Events org)

- staff@example.com — STAFF

- attendee@example.com — ATTENDEE

# Major Architectural Decisions

Multi-tenant via Organization table — Every user, event, registration is scoped by organizationId. JWT session carries orgId; every query filters on it.

Path-based per-org URLs — /o/[orgSlug]/events/[slug]. Old /events/[slug] auto-redirects. Event slugs are unique per-org via composite @@unique([organizationId, slug]).

Invite-only signup — Self-serve /signup is disabled — shows 'Contact us.' New orgs created by SUPERADMIN at /admin/orgs/new OR organizers invite team at /dashboard/team/invite.

PendingInvite + EventAssignment models — Invites can be org-wide OR scoped to a specific event. Accepted invites with eventId create EventAssignment rows. Staff/Volunteers with assignments only see their assigned events in check-in picker.

Per-org branding via CSS variables — OrgBrandStyle component injects --org-brand color; logos and brand color cascade to public pages and emails.

Vendor flow separate from attendee registration — /events/[slug]/vendors collects applications; organizer approves with custom quoted price; magic-link Stripe checkout finalizes. Auto-creates hidden 'Vendor Booth' ticket type per event.

Plan limits enforced at event create-time — Free = 1 event/month, 50 reg per event; Starter = 3/mo; Pro = unlimited. Single Event credits decrement when an over-limit event is created.

Stripe webhook is source of truth for subscription state — customer.subscription.* + invoice.payment_failed events update Organization.subscriptionPlan / subscriptionStatus.

## Stripe Plans Configured (test mode)

| Plan | Price | Product ID | Price ID |
| --- | --- | --- | --- |
| Free | $0 | — | — |
| Single Event | $19 one-time | prod_UfjF28AlMFLi3W | price_1TgNn4GUh2HvGphW681dH3kx |
| Starter | $24.99/mo | prod_UfjFBxyHLt5mv9 | price_1TgNn5GUh2HvGphWGBVl8PHW |
| Pro | $29/mo | prod_Ufj0whb9W9BNt7 | price_1TgNYYGUh2HvGphWcQuMhzwf |
| Enterprise | Contact us | mailto only | — |

# What's Built

### Public

- Branded org pages /o/[slug]

- Event landing pages with map, speakers, tickets

- Registration form with custom questions + promo codes

- Success page with QR + ICS calendar

- Vendor application page + magic-link checkout

### Organizer dashboard

- Event create / edit / publish

- Ticket type CRUD

- Registrations list with search / filter / cancel / delete + CSV export

- Vendor approval with custom pricing

- Team management (Volunteer / Staff / Organizer with per-event assignments)

- Org settings (branding + custom email sender)

- Billing page with plan picker + Stripe Checkout + Customer Portal

### Staff / Volunteer check-in PWA

- Event picker (assignment-filtered)

- Camera scanner + manual paste

- Find-attendee drawer with one-click check-in by name

- Color-coded results (green / amber / red)

### Platform Admin (/admin)

- Overview KPIs across all orgs

- Invite-new-organization flow

- Invites list with resend / revoke

# Last Known State — where we left off

Most recent task: rebrand to "Your Events App" + yourevents.app domain.

All visible AITS Events and Automated I.T. Solutions Events APP strings in source replaced with "Your Events App." Email references replaced with events@yourevents.app. Stripe products renamed. Single Event and Starter products freshly created and price IDs written into plans.ts.

User pushed the rebrand commit (a7993042…) but the latest deploy FAILED.

## Last Known Error

Type error at src/app/api/billing/checkout/route.ts:22:24 — Property 'stripeCustomerId' does not exist on type Organization.

Root cause hypothesis: the Phase 3 schema changes (adding stripeCustomerId, subscriptionPlan, etc. to Organization) were not part of the rebrand commit. User may have only git add src/'d, leaving prisma/schema.prisma uncommitted. Prisma client on Railway was regenerated against the OLD schema, so the new fields don't exist on the TypeScript type.

### Resolution in progress

Last action: told user to run git status and either push prisma/ if uncommitted OR do an empty commit to force a rebuild.

cd "C:\Users\Daddy\Documents\Claude\Projects\Build an Event Registration Platform MVP\eventflow"
git status
# If schema is uncommitted:
git add -A
git commit -m "Add Phase 3 schema: org subscription fields"
git push
# If clean but build still uses stale client:
git commit --allow-empty -m "Force rebuild"
git push

# Open / Next Steps

After the deploy issue is resolved:

- Push the rebrand commit successfully + verify build passes.

- Manual cutover to yourevents.app:

  - Verify yourevents.app in Resend (SPF + DKIM + MX DNS records)

  - Update Railway env var EMAIL_FROM = 'Your Events App <events@yourevents.app>'

  - Add www.yourevents.app as a custom domain in Railway → CNAME at registrar

  - Update Railway env var NEXT_PUBLIC_APP_URL = https://www.yourevents.app

  - Add https://www.yourevents.app/* to Google Maps HTTP referrer restrictions

  - Update Stripe webhook URL to https://www.yourevents.app/api/webhooks/stripe

- Stripe webhook setup in dashboard (events: checkout.session.completed, customer.subscription.created/updated/deleted, invoice.payment_failed, charge.refunded). Copy signing secret → update STRIPE_WEBHOOK_SECRET env var.

- End-to-end test of upgrade flow with Stripe test card 4242 4242 4242 4242.

- Regenerate User Guide + Features Overview docx with new "Your Events App" branding (current versions still say AITS).

## Bigger items still open

- Phase 4 — custom domains per org, "move to dedicated instance" upsell

- Stripe for paid attendee tickets (code wired, just needs live keys)

- Deploy the reminder-email worker (src/server/worker.ts exists, not deployed)

- Self-service refunds for attendees via magic link

- Audit log UI (logs being written, no viewer)

- Apple / Google Wallet .pkpass tickets

# Key Files to Read First

### Schema & core libraries

- eventflow/prisma/schema.prisma — full DB model

- eventflow/src/lib/plans.ts — plan catalog with real Stripe price IDs

- eventflow/src/lib/db.ts

- eventflow/src/lib/auth.ts

- eventflow/src/lib/stripe.ts

- eventflow/src/lib/invites.ts

- eventflow/src/lib/email.ts

- eventflow/src/middleware.ts — RBAC enforcement

### Billing (Phase 3, currently failing build)

- eventflow/src/app/dashboard/billing/page.tsx

- eventflow/src/app/api/billing/checkout/route.ts ← failing build here

- eventflow/src/app/api/billing/portal/route.ts

- eventflow/src/server/billing.ts

- eventflow/src/app/api/webhooks/stripe/route.ts

### Multi-tenant routes

- eventflow/src/app/o/[orgSlug]/page.tsx

- eventflow/src/app/o/[orgSlug]/events/[slug]/page.tsx

- eventflow/src/app/events/[slug]/page.tsx — legacy redirect

### Admin / team / invites

- eventflow/src/app/admin/page.tsx

- eventflow/src/app/admin/orgs/new/{page.tsx, actions.ts}

- eventflow/src/app/admin/invites/{page.tsx, actions.ts}

- eventflow/src/app/dashboard/team/{page.tsx, actions.ts, invite/page.tsx}

- eventflow/src/app/invite/[token]/page.tsx

- eventflow/src/app/api/invite/accept/route.ts

- eventflow/src/app/dashboard/settings/{page.tsx, actions.ts}

### Vendor flow

- eventflow/src/app/o/[orgSlug]/events/[slug]/vendors/page.tsx

- eventflow/src/app/dashboard/events/[id]/vendors/{page.tsx, actions.ts}

- eventflow/src/server/vendors.ts

### Check-in

- eventflow/src/app/checkin/page.tsx

- eventflow/src/app/checkin/[eventId]/page.tsx

- eventflow/src/components/CheckinScanner.tsx

- eventflow/src/app/api/checkin/{route.ts, manual/route.ts, attendees/route.ts}

### Branding helpers

- eventflow/src/components/OrgBrandStyle.tsx

- eventflow/src/components/OrgNameSlugFields.tsx

### Existing client-facing deliverables (need re-brand)

- Build an Event Registration Platform MVP/AITS-Events-APP-User-Guide.docx

- Build an Event Registration Platform MVP/AITS-Events-APP-Features-Overview.docx (v1)

- Build an Event Registration Platform MVP/AITS-Events-APP-Features-Overview-v2.docx

# Resume Cue for Next Session

The user is mid-debugging a failed Railway deploy. Their last instruction was to run git status in PowerShell to determine whether prisma/schema.prisma is uncommitted.

### Possible next user inputs

- "prisma/schema.prisma is modified" → tell them to git add -A && git commit && git push.

- "nothing to commit" → tell them to do an empty commit to force a rebuild.

- "I pushed it" → check Railway status via MCP tool, then pull build logs if still failing.

### After deploy succeeds, in priority order

- Manually configure DNS + Resend + Stripe webhook for yourevents.app cutover (the 5 manual steps)

- Regenerate the .docx client deliverables with the new brand

- Then either Phase 4 (custom domains per org) or remaining roadmap items

Your Events App

Development Handoff · June 9, 2026