Go-Live & Stripe Live Cutover Runbook

Your Events App (EventFlow)  ·  June 18, 2026

This runbook covers moving the app to production and switching Stripe from test mode to live. It's all configuration you do in the Stripe and Railway dashboards — no code change or redeploy is required (the Stripe price IDs are env-driven). Work top to bottom; each step is tagged with who owns it.

STRIPE   Stripe dashboard     RAILWAY   Railway env vars     APP   in the app admin UI

This cutover is pure configuration — no code change required.
The Stripe price IDs are env-driven: set STRIPE_PRICE_SINGLE_EVENT on Railway to the live price_… ID to switch the $19 Single Event credit to live; leave it unset to stay on test. So the entire test→live switch is just keys + env vars in the dashboards below — nothing to deploy.

## 1.  Activate your Stripe account

STRIPE

- Complete account activation: business details, representative, bank account, and tax info. Required to accept live charges.

- Connect (live mode): complete the platform profile and the “responsibilities / managing losses” acknowledgment on the same account your live keys belong to. This is separate from the test-mode setup.

## 2.  Create live products & prices

STRIPE     RAILWAY

- In live mode, recreate the Single Event product → $19 one-time price. Copy the live price_… ID. (Only this one matters — Starter/Pro subscriptions are hidden in the current Free + Single-Event model.)

- Set STRIPE_PRICE_SINGLE_EVENT on the Railway web service to that live ID (see step 4). No code change — unset falls back to the test price.

## 3.  Live API keys & webhook

STRIPE

- Get live keys: sk_live_… and pk_live_….

- Create the live webhook → endpoint https://www.yourevents.app/api/webhooks/stripe  (must be www — non-www returns HTTP 405). Select the events the app uses: checkout.session.completed, charge.refunded, customer.subscription.*, invoice.paid, charge.dispute.*. Copy the live whsec_….

## 4.  Railway environment variables

RAILWAY    Set on the web service. The worker inherits STRIPE_SECRET_KEY via the existing reference.

| Variable | Live value |
| --- | --- |
| STRIPE_SECRET_KEY | sk_live_… (live secret key) |
| STRIPE_PUBLISHABLE_KEY | pk_live_… (live publishable key) |
| STRIPE_WEBHOOK_SECRET | whsec_… (from the LIVE webhook you create in step 3) |
| STRIPE_PRICE_SINGLE_EVENT | price_… (live Single Event price — flips test<->live, no code change) |
| OWNER_EMAIL | your owner email (already set) |
| MFA_SECRET | 32-byte random (already set) |
| QR_SECRET | 32-byte random (already set) |
| OPS_ALERT_EMAIL | where ops/security + factory-reset alerts go |
| RESEND_API_KEY | live Resend key (already set) |
| NEXT_PUBLIC_APP_URL | https://www.yourevents.app (already set) |

After saving, Railway redeploys automatically (~3 min).

## 5.  Re-onboard Stripe Connect for existing orgs

APP

- Any organization onboarded in test has a stripeAccountId the live keys cannot access. For each existing org: /admin/orgs/[id] → “Reset Stripe Connect” → that org re-onboards fresh in live mode. New orgs onboard live automatically.

## 6.  Smoke-test in live mode

APP    Do one real, small transaction end to end with a real card:

- Register for a paid event → charge succeeds → confirmation email + QR ticket arrive.

- Scan the QR at check-in → admits once, rejects a second scan.

- Refund yourself → confirm the refund and that the fee/payout appears on /dashboard/financials and /admin/financials.

## 7.  Production readiness (non-Stripe)

- Legal pages — Terms of Service + Privacy Policy (most processors expect these). Can be scaffolded on request.

- Confirm Railway Postgres backups are enabled.

- Resend domain verified and Sentry error monitoring active (already done).

## Quick checklist

- ☐  Stripe account activated (business, bank, tax)

- ☐  Connect platform profile + responsibilities accepted (live)

- ☐  Live Single Event price created; STRIPE_PRICE_SINGLE_EVENT set on Railway

- ☐  Live API keys + live webhook (www URL) created

- ☐  Railway: STRIPE_SECRET_KEY / PUBLISHABLE_KEY / WEBHOOK_SECRET set to live

- ☐  OPS_ALERT_EMAIL set (factory-reset + ops alerts)

- ☐  Existing orgs: Reset Stripe Connect → re-onboard live

- ☐  Live smoke test: charge → email → QR → check-in → refund

- ☐  Legal pages live; Postgres backups confirmed

The Stripe price IDs are already env-driven, so this whole cutover is dashboard configuration — no code change or redeploy. The one remaining item that can be scaffolded for you on request is the Terms of Service / Privacy Policy pages.